# POS Desktop UI Integration
Milestone 2.1.1 to 2.5.10 Work Summary

Same simple format: flow → heading → file path → small snippet → short explanation

Project: IMAGYN POS Desktop UI Integration

Repository: AdeelSaifee/POS

Branch: main

Main desktop project: POS.Desktop

Solution file: POS.slnx

UI hosting: WPF shell + WebView2

Stable WebView origin: https://pos.app/

Scope: Task 2.1.1 se Task 2.5.10 tak

# Overall Flow

Prototype screens ready

↓

Production Assets/ui folder create

↓

7 HTML screens + logo copy

↓

Assets project content bante hain

↓

Build output mein assets copy hote hain

↓

WebView2 runtime path resolve hota hai

↓

https://pos.app/ virtual host map hota hai

↓

terminal_login.html initial screen banti hai

↓

Screen routing verify hoti hai

↓

Old simulator index.html remove from app flow

↓

UI/UX screenshots and review hoti hai

↓

Font/icon online/offline dependency review hoti hai

↓

Phase 8.4 bundling requirement document hoti hai

Is document mein implementation ko simple report style mein explain kiya gaya hai. Har item mein sirf wohi kaam mention hai jo current tasks se related tha.

# Milestone 2.1 — Asset Ingestion Pipeline

Prototype source folder

↓

Production asset folder

↓

Files copied

↓

csproj content config

↓

Copy to output

↓

Hash verification

↓

Prototype originals untouched

## Task 2.1.1 — Created the Assets Folder

POS.Desktop/Assets/ui/

POS.Desktop/Assets/ui/.gitkeep

Production UI screens ke liye desktop project ke andar dedicated folder banaya gaya.

Yeh kyun kiya?

WebView2 ko future mein docs folder se nahi, desktop project ke production asset folder se UI serve karni thi.

Safe ya risky?

Safe. Sirf folder placeholder add hua. HTML/CSS/JS touch nahi hua.

Status: PASS

## Task 2.1.2 — Copied the 7 Screens and Logo

docs/ui-prototype/screens/  →  POS.Desktop/Assets/ui/

cash_control.html

main_checkout.html

payment_screen.html

provision_terminal.html

shift_close.html

shift_open.html

terminal_login.html

logo.png

Prototype ke 7 HTML screens aur logo production asset folder mein copy kiye gaye.

Yeh kyun kiya?

Real desktop app ko apni project-owned UI copy chahiye thi. Docs folder visual reference hai, runtime source nahi.

Safe ya risky?

Safe. Copy operation tha. Original prototype screens modify nahi hue.

Status: PASS

## Task 2.1.3 — Added Content Glob to .csproj

POS.Desktop/POS.Desktop.csproj

<Content Include="Assets\ui\**" />

Copied UI assets ko project content ka part banaya gaya.

Yeh kyun kiya?

Agar project file mein content include na hota to files repo mein hoti, lekin build system unko consistently handle na karta.

Safe ya risky?

Safe. Sirf project configuration update hui.

Status: PASS

## Task 2.1.4 — Set Copy-To-Output

POS.Desktop/POS.Desktop.csproj

<Content Include="Assets\ui\**">

<CopyToOutputDirectory>PreserveNewest</CopyToOutputDirectory>

</Content>

UI assets ko build output mein copy karne ki setting add hui.

Yeh kyun kiya?

Runtime app bin/Debug/net8.0-windows se chalti hai. WebView2 ko wahi Assets/ui folder milna chahiye.

Safe ya risky?

Safe. PreserveNewest unnecessary copy ko avoid karta hai.

Status: PASS

## Task 2.1.5 — Verified Byte-Identical Copy

docs/ui-prototype/screens/* and POS.Desktop/Assets/ui/*

Get-FileHash

SHA256 source == SHA256 destination

Source prototype aur destination production assets ka SHA256 hash compare kiya gaya.

Yeh kyun kiya?

Is se confirm hua ke markup, CSS, JavaScript, aur logo silently change nahi hue.

Safe ya risky?

Safe. Read-only verification thi.

Status: PASS

## Task 2.1.6 — Build and Confirm Output

POS.Desktop/bin/Debug/net8.0-windows/Assets/ui/

dotnet build POS.Desktop/POS.Desktop.csproj --configuration Debug

dotnet build POS.slnx --configuration Debug

Build ke baad output folder mein 7 HTML files aur logo.png confirm kiya gaya.

Yeh kyun kiya?

Running app ko source folder se nahi, output folder se runtime files milti hain.

Safe ya risky?

Safe. Build verification only.

Status: PASS

## Task 2.1.7 — Confirmed Docs Originals Untouched

docs/ui-prototype/screens/ and docs/ui-prototype/index.html

git status docs/ui-prototype/screens/ docs/ui-prototype/index.html

Original prototype source ko check kiya gaya ke woh change nahi hua.

Yeh kyun kiya?

Phase 2 parity ke dauran prototype source visual reference rehna chahiye.

Safe ya risky?

Safe. Read-only check tha.

Status: PASS

## Task 2.1.8 — Recorded Copy-vs-Link Policy

DESKTOP_UI_INTEGRATION_PLAN.md

docs/ui-prototype/screens/* = visual reference

POS.Desktop/Assets/ui/* = production copy

Asset Sync Policy document mein add hui.

Yeh kyun kiya?

Team ko clear rule chahiye tha ke docs source aur production copy ko independently edit nahi karna.

Safe ya risky?

Safe. Documentation update thi.

Status: PASS

## Task 2.1.9 — Noted Post-Parity Promotion

DESKTOP_UI_INTEGRATION_PLAN.md

After parity sign-off:

POS.Desktop/Assets/ui/ becomes production UI source

Document mein clarify hua ke parity ke baad Assets/ui production source ban sakta hai.

Yeh kyun kiya?

Is se premature cleanup ya wrong source editing avoid hoti hai.

Safe ya risky?

Safe. Verification/documentation only.

Status: PASS

## Task 2.1.10 — Verified No Markup/CSS Drift

POS.Desktop/Assets/ui/*

SHA256 matched for all 7 HTML files and logo.png

Final integrity check hua ke copied UI files exact same hain.

Yeh kyun kiya?

Agar drift hota to prototype aur desktop UI mein difference aa jata.

Safe ya risky?

Safe. Read-only hash verification.

Status: PASS

## Milestone 2.1 Final State

POS.Desktop/Assets/ui/ exists

7 HTML screens copied

logo.png copied

Assets/ui/** included as Content

Assets/ui/** copied to output with PreserveNewest

Source and destination hashes matched

docs/ui-prototype originals untouched

# Milestone 2.2 — Virtual Host Mapping and Initial Navigation

App output folder

↓

Assets/ui runtime path resolve

↓

CoreWebView2 ready

↓

pos.app virtual host mapping

↓

Navigate to terminal_login.html

↓

No file:// origin

## Task 2.2.1 — Computed Assets Path at Runtime

POS.Desktop/Shell/WebViewHost.cs

Path.Combine(AppContext.BaseDirectory, "Assets", "ui")

Runtime par absolute Assets/ui path resolve karne ke liye helper method add hua.

Yeh kyun kiya?

Current working directory change ho sakti hai. AppContext.BaseDirectory app output folder ko reliable base banata hai.

Safe ya risky?

Safe. Agar folder missing ho to clear error throw hota hai instead of blank UI.

Status: PASS

## Task 2.2.2 — Mapped the Virtual Host

POS.Desktop/Shell/WebViewHost.cs

_webView.CoreWebView2.SetVirtualHostNameToFolderMapping(

"pos.app",

assetsPath,

CoreWebView2HostResourceAccessKind.Allow);

Local UI folder ko WebView2 ke andar https://pos.app/ se map kiya gaya.

Yeh kyun kiya?

file:// avoid karna zaroori tha. Stable HTTPS origin future browser APIs aur bridge work ke liye better hai.

Safe ya risky?

Safe. Mapping CoreWebView2 ready hone ke baad hoti hai.

Status: PASS

## Task 2.2.3 — Standardized the Host Scheme

POS.Desktop/Shell/WebViewHost.cs

private const string AppHost = "pos.app";

private const string AppOrigin = $"https://{AppHost}/";

App origin constants mein define hua.

Yeh kyun kiya?

String literals har jagah scatter na hon. Future navigation aur bridge same origin reuse kar sakein.

Safe ya risky?

Safe. Simple refactor/config clarity.

Status: PASS

## Task 2.2.4 — Navigated to Login Screen on Boot

POS.Desktop/Shell/WebViewHost.cs

var loginUrl = $"{AppOrigin}terminal_login.html";

_webView.CoreWebView2.Navigate(loginUrl);

Placeholder page ki jagah hosted login screen initial navigation ban gayi.

Yeh kyun kiya?

Desktop app ka real first screen terminal login hona chahiye tha, not placeholder HTML.

Safe ya risky?

Safe. Navigation mapping ke baad hoti hai.

Status: PASS

## Task 2.2.5 — Verified Relative Asset Resolution

POS.Desktop/Assets/ui/terminal_login.html

<img src="logo.png" ... />

Page: https://pos.app/terminal_login.html

Logo: https://pos.app/logo.png

terminal_login.html ke relative logo path ko verify kiya gaya.

Yeh kyun kiya?

Jab page pos.app se load hota hai to logo.png bhi same host se resolve hota hai.

Safe ya risky?

Safe. Code/path verification thi.

Status: PASS

## Task 2.2.6 — Confirmed No file:// Origin

POS.Desktop/Shell/WebViewHost.cs

https://pos.app/terminal_login.html

SetVirtualHostNameToFolderMapping(...)

Search aur code review se confirm hua ke hosted UI file:// se load nahi ho rahi.

Yeh kyun kiya?

file:// future JS bridge, security, browser API behavior, aur relative asset handling mein issues create kar sakta tha.

Safe ya risky?

Safe. Read-only verification.

Status: PASS

## Task 2.2.7 — Verified Mapping-Before-Navigation Order

POS.Desktop/Shell/WebViewHost.cs

EnsureCoreWebView2Async(environment)

↓

ConfigureVirtualHostMapping()

↓

NavigateToInitialScreen()

Startup order verify hua ke mapping navigation se pehle active hoti hai.

Yeh kyun kiya?

Agar navigation mapping se pehle hoti to page 404/blank aa sakta tha.

Safe ya risky?

Safe. Existing order correct tha.

Status: PASS

## Task 2.2.8 — Tested Reload/Refresh Stability

POS.Desktop/Shell/WebViewHost.cs

Mapping remains active for CoreWebView2 lifetime

Assets exist in output

Navigation uses stable host

Reload stability ko code-level evidence se verify kiya gaya.

Yeh kyun kiya?

Stable virtual host ke saath refresh par same origin aur assets available rehne chahiye.

Safe ya risky?

Limited runtime evidence. CLI se GUI refresh fully visually verify nahi hua.

Status: PASS WITH LIMITED RUNTIME EVIDENCE

## Task 2.2.9 — Verified Logo Loads via Host

POS.Desktop/Assets/ui/terminal_login.html

src="logo.png"

Resolved as https://pos.app/logo.png

Logo resolution host ke through verify hui.

Yeh kyun kiya?

Login screen branding ke liye logo ka correct resolve hona important hai.

Safe ya risky?

Limited visual evidence. Technical/path/log evidence strong thi.

Status: PASS WITH LIMITED VISUAL EVIDENCE

## Task 2.2.10 — Confirm Login Renders Fully

POS.Desktop/Shell/WebViewHost.cs

Initial URL:

https://pos.app/terminal_login.html

Uploaded 2.1-to-2.2 summary mein yeh task pending/next verification mark tha. Later 2.3-to-2.5 work mein app routing aur terminal_login boot target verify hua, lekin original note ke hisaab se full visual render evidence limited/pending treat karna safer hai.

Yeh kyun kiya?

Login screen ka fully render hona important hai because placeholder UI remove ho chuki thi.

Safe ya risky?

Honest note: Full WebView2 visual proof all environments ke liye limited tha.

Status: PENDING IN EARLIER SUMMARY / INDIRECTLY SUPPORTED BY LATER ROUTING EVIDENCE

## Current WebView2 Startup Flow

InitializeAsync()

↓

ConfigureUserDataFolder()

↓

CoreWebView2Environment.CreateAsync(...)

↓

EnsureCoreWebView2Async(...)

↓

ConfigureVirtualHostMapping()

↓

NavigateToInitialScreen()

↓

https://pos.app/terminal_login.html

# Milestone 2.3 — In-App Screen Routing

Shell boot to terminal_login.html

↓

Screen links inventory

↓

Targets checked inside Assets/ui

↓

All routes resolve under https://pos.app/

↓

Old simulator index.html not loaded

↓

Full seven-screen flow verified by code/path evidence

## Task 2.3.1 — Enumerated Inter-Screen Links

POS.Desktop/Assets/ui/*.html

window.location.href

location.href

href="*.html"

onclick navigation

All seven production screens ke navigation links search kiye gaye.

Yeh kyun kiya?

Pehle yeh samajhna zaroori tha ke screen se screen kis route par ja rahi hai.

Safe ya risky?

Safe. Read-only route inventory.

Status: PASS

## Task 2.3.2 — Confirmed Targets Resolve Under pos.app

POS.Desktop/Assets/ui/

main_checkout.html

↓

https://pos.app/main_checkout.html

Har discovered target file ko Assets/ui folder mein check kiya gaya.

Yeh kyun kiya?

Agar target file missing hoti to WebView2 route broken/404 hota.

Safe ya risky?

Safe. File existence verification.

Status: PASS

## Task 2.3.3 — Adjusted Link Paths If Needed

POS.Desktop/Assets/ui/*.html

No broken route found

No path changes required

Broken target nahi mila, isliye implementation change nahi ki gayi.

Yeh kyun kiya?

Unnecessary UI edits avoid kiye gaye taake prototype parity safe rahe.

Safe ya risky?

Safe. No change.

Status: PASS

## Task 2.3.4 — Verified Provision to Login to Shift Open

POS.Desktop/Assets/ui/

provision_terminal.html

→ terminal_login.html

→ shift_open.html

First leg terminal flow verify hua.

Yeh kyun kiya?

Provisioning abhi demo hai, lekin screen transition path correct hona chahiye tha.

Safe ya risky?

Safe. Business logic real nahi banayi gayi.

Status: PASS

## Task 2.3.5 — Verified Checkout to Payment to Cash Control to Shift Close

POS.Desktop/Assets/ui/

main_checkout.html

→ payment_screen.html

→ cash_control.html

→ shift_close.html

Sale side ka main screen flow verify hua.

Yeh kyun kiya?

Cashier workflow mein checkout, payment, cash control, aur shift close screens connected hone chahiye.

Safe ya risky?

Safe. Payment/cash/Z-report logic abhi demo hi raha.

Status: PASS

## Task 2.3.6 — Verified Shift Close to Login Loop

POS.Desktop/Assets/ui/shift_close.html

shift_close.html

→ terminal_login.html

Shift close ke baad terminal login par wapas aane ka route verify hua.

Yeh kyun kiya?

Real POS mein shift close ke baad terminal locked/login state mein return karna normal flow hai.

Safe ya risky?

Safe. Real session locking future phase mein rahega.

Status: PASS

## Task 2.3.7 — Ensured index.html Is Never Loaded

POS.Desktop/Shell/WebViewHost.cs

var initialUrl = $"{AppOrigin}terminal_login.html";

Shell ko old simulator index.html se independent verify kiya gaya. Boot target terminal_login.html confirm/correct hua.

Yeh kyun kiya?

docs/ui-prototype/index.html iframe simulator tha. Real desktop shell ko direct hosted screens load karni hain.

Safe ya risky?

Safe. Sirf routing correction/confirmation.

Status: PASS AFTER CORRECTION

## Task 2.3.8 — Neutralized Simulator Sidebar postMessage Dependency

POS.Desktop/Assets/ui/*.html

postMessage

parent.postMessage

window.parent

iframe

simulator

Production assets mein active simulator iframe/sidebar coupling search ki gayi.

Yeh kyun kiya?

Desktop WebView2 app iframe simulator ke parent messages par depend nahi kar sakti.

Safe ya risky?

Safe. No active coupling found.

Status: PASS

## Task 2.3.9 — Walked the Full Seven-Screen Flow

POS.Desktop/Assets/ui/

provision_terminal.html

→ terminal_login.html

→ shift_open.html

→ main_checkout.html

→ payment_screen.html

→ cash_control.html

→ shift_close.html

→ terminal_login.html

Full seven-screen POS flow code/path evidence se verify hua.

Yeh kyun kiya?

Milestone ka main goal yahi tha ke screens simulator ke bina WebView2 host ke through connected hain.

Safe ya risky?

Runtime visual walking limited thi because CLI route driver/test harness nahi tha.

Status: PASS WITH LIMITED RUNTIME VISUAL EVIDENCE

## Task 2.3.10 — Confirmed No index.html Dependency Remains

POS.Desktop/Shell and POS.Desktop.csproj

No docs/ui-prototype/index.html

No file:// screen loading

Assets/ui/** shipped

Final simulator dependency check hua.

Yeh kyun kiya?

Real app old browser simulator wrapper par depend nahi rehni chahiye.

Safe ya risky?

Safe. Verification only.

Status: PASS

## Milestone 2.3 Final State

Shell boot: https://pos.app/terminal_login.html

Screen hosting: https://pos.app/*.html

Simulator index.html: not loaded

JS bridge: not added

Business logic: not added

# Milestone 2.4 — Production UI/UX Sign-off

Seven screens reviewed

↓

Browser/reference screenshots captured

↓

Limited in-app screenshot captured

↓

Theme, fonts, touch targets, modals reviewed

↓

Defects logged

↓

Production UI/UX sign-off produced

## Task 2.4.1 — Captured Reviewed Screenshots

docs/ui-review/milestone-2.4/browser/

provision_terminal.png

terminal_login.png

shift_open.png

main_checkout_limited_shift_guard.png

payment_screen.png

cash_control.png

shift_close.png

Seven production screens ke browser/reference screenshots capture kiye gaye.

Yeh kyun kiya?

UI/UX review ke liye visual evidence required thi.

Safe ya risky?

Safe. UI files change nahi hue.

Status: PASS WITH LIMITED VISUAL EVIDENCE

## Task 2.4.2 — Captured In-App WebView2 Screenshot

docs/ui-review/milestone-2.4/in-app/

terminal_login.png

Actual WebView2 in-app route ka screenshot capture hua.

Yeh kyun kiya?

Browser screenshot aur actual WPF WebView2 render mein difference ho sakta hai, isliye in-app evidence useful tha.

Safe ya risky?

Limited. Full seven-screen in-app capture CLI se safe nahi tha.

Status: PASS WITH LIMITED VISUAL EVIDENCE

## Task 2.4.3 — Reviewed Refined White/Light Terminal Theme

POS.Desktop/Assets/ui/*.html

White/light operator surfaces

IMAGYN green CTAs

Amber/red semantic states

Theme ko production POS terminal ke hisaab se review kiya gaya.

Yeh kyun kiya?

Goal redesign nahi tha. Current refined light theme acceptable hai ya nahi, yeh confirm karna tha.

Safe ya risky?

Safe. No UI redesign.

Status: PASS

## Task 2.4.4 — Verified Fonts and Hierarchy

POS.Desktop/Assets/ui/*.html

Space Grotesk = headings

Inter Tight = body/operator UI

IBM Plex Mono = numbers/receipts

Typography hierarchy across screens review hui.

Yeh kyun kiya?

Cashier UI mein headings, body text, numbers aur receipt data clearly distinguish hone chahiye.

Safe ya risky?

Safe. Fonts abhi online dependency hain; bundling later requirement hai.

Status: PASS

## Task 2.4.5 — Verified Touch Targets and Keypads

POS.Desktop/Assets/ui/*.html

PIN keypad

Operator cards

Primary CTAs

Tender tabs

Cash controls

Controls ko touch-friendly POS usage ke liye review kiya gaya.

Yeh kyun kiya?

Real terminal mouse se bhi chal sakta hai, lekin cashier workflow touch-ready hona chahiye.

Safe ya risky?

Safe. Review only.

Status: PASS

## Task 2.4.6 — Verified Modals and Overlays

POS.Desktop/Assets/ui/*.html

Login overlay

Payment/receipt overlays

Manager/customer/quantity/void modals

Z-report/confirm overlays

Modal and overlay readability review hui.

Yeh kyun kiya?

POS mein alerts, confirmations, receipts aur manager actions clear hone chahiye.

Safe ya risky?

Safe. Source/screenshot review only.

Status: PASS

## Task 2.4.7 — Verified Spacing, Density, and Layout

docs/ui-review/milestone-2.4/

1366x768 screenshots

No obvious overlap/clipping in browser evidence

Layout density aur spacing review ki gayi.

Yeh kyun kiya?

Cashier screen dense hoti hai, lekin controls overlap ya clip nahi hone chahiye.

Safe ya risky?

Non-blocking polish: in-app login outer 1366x768 par right edge clipping note hui.

Status: PASS WITH NON-BLOCKING POLISH ITEM

## Task 2.4.8 — Verified Branding and Active Navigation

POS.Desktop/Assets/ui/logo.png and screen nav states

logo.png

Active nav states

Status pills

IMAGYN green highlights

Branding aur active navigation review hui.

Yeh kyun kiya?

Cashier ko clear hona chahiye ke woh kis screen/module mein hai.

Safe ya risky?

Safe. Review only.

Status: PASS

## Task 2.4.9 — Logged UI Defects

docs/ui-review/milestone-2.4/UI_UX_REVIEW_NOTES.md

Blocking defects: None

Non-blocking polish items recorded

Defect log banaya gaya.

Yeh kyun kiya?

Senior review ke liye known issues clearly document hone chahiye.

Safe ya risky?

Safe. No implementation change.

Status: PASS

## Task 2.4.10 — Produced Production UI/UX Sign-off

docs/ui-review/milestone-2.4/PRODUCTION_UI_UX_SIGN_OFF.md

Verdict:

PASS WITH LIMITED VISUAL EVIDENCE

Production UI/UX sign-off document create hua.

Yeh kyun kiya?

Milestone 2.4 ka final review artifact required tha.

Safe ya risky?

Safe. No JS bridge, no business service, no DB change.

Status: PASS WITH LIMITED VISUAL EVIDENCE

## Milestone 2.4 Final State

No blocking UI/UX defects found

Browser screenshots available for seven screens

In-app evidence limited to terminal_login

main_checkout screenshot limited by shift-open guard

No UI asset rewrite performed

# Milestone 2.5 — Font/Icon/Asset Loading Reliability

External font/icon links enumerate

↓

Online behavior reviewed

↓

Offline fallback behavior reviewed

↓

Local logo/assets checked

↓

Material Symbols risk documented

↓

Phase 8.4 bundling requirement defined

↓

No premature link rewrite

## Task 2.5.1 — Enumerated External Font/Icon Links

POS.Desktop/Assets/ui/*.html

fonts.googleapis.com

fonts.gstatic.com

Material Symbols Outlined

Space Grotesk

Inter Tight

IBM Plex Mono

All seven screens mein external font/icon dependencies list ki gayi.

Yeh kyun kiya?

Offline POS terminal ke liye yeh samajhna zaroori tha ke UI internet dependency par kitni rely karti hai.

Safe ya risky?

Safe. Read-only dependency review.

Status: PASS

## Task 2.5.2 — Observed Network Requests

docs/ui-review/milestone-2.5/

terminal_login_online.netlog.json

payment_screen_online.netlog.json

Online font/icon loading ke network evidence files review/evidence ke liye note hue.

Yeh kyun kiya?

Google Fonts CSS aur actual font files runtime par network se load hote hain.

Safe ya risky?

Review note: netlog files commit se pehle sensitive data ke liye check karne chahiye.

Status: PASS WITH REVIEW NOTE

## Task 2.5.3 — Confirmed Online Load

docs/ui-review/milestone-2.5/

terminal_login_online.png

payment_screen_online.png

Online state mein screenshots/evidence se font/icon load behavior review hua.

Yeh kyun kiya?

Online fonts se correct visual hierarchy aur icons visible rehte hain.

Safe ya risky?

Limited runtime network evidence.

Status: PASS WITH LIMITED RUNTIME NETWORK EVIDENCE

## Task 2.5.4 — Tested Offline Degradation

docs/ui-review/milestone-2.5/

terminal_login_offline_fonts.png

payment_screen_offline_fonts.png

*_offline_fonts.netlog.json

Offline/no-font state ka behavior document hua.

Yeh kyun kiya?

Real kiosk/POS internet ke bina bhi chal sakta hai. Fonts/icons fail hon to UI impact samajhna zaroori tha.

Safe ya risky?

Risk: Material Symbols fail hon to icons text ligatures ban sakte hain.

Status: PASS WITH LIMITED RUNTIME NETWORK EVIDENCE

## Task 2.5.5 — Recorded Fallback Behavior

docs/ui-review/milestone-2.5/FONT_ICON_OFFLINE_FINDINGS.md

Headings → system sans-serif

Body → system sans-serif

Numbers/receipts → monospace fallback

Icons → text/glyph fallback risk

Fallback behavior clearly record kiya gaya.

Yeh kyun kiya?

Text fonts ka fallback mostly readable hai, lekin Material Symbols fallback POS usability ko hurt kar sakta hai.

Safe ya risky?

Important risk documented, implementation nahi ki gayi.

Status: PASS

## Task 2.5.6 — Confirmed No Local-Asset 404s

POS.Desktop/Assets/ui/logo.png and POS.Desktop/Assets/ui/*.html

logo.png exists

HTML files exist

Relative references valid

Local asset availability verify hui.

Yeh kyun kiya?

External fonts fail bhi ho jayein, local screens aur logo phir bhi load hone chahiye.

Safe ya risky?

Safe. File existence/path check.

Status: PASS

## Task 2.5.7 — Noted Material Symbols Dependency

POS.Desktop/Assets/ui/*.html

<span class="material-symbols-outlined">account_circle</span>

Material Symbols ko critical external dependency ke taur par document kiya gaya.

Yeh kyun kiya?

Icons cashier speed, navigation recognition, action clarity, aur status feedback ke liye important hain.

Safe ya risky?

Risk high for offline mode because ligature text layout break kar sakta hai.

Status: PASS

## Task 2.5.8 — Documented Offline Findings

docs/ui-review/milestone-2.5/

FONT_ICON_ASSET_LOADING_REVIEW.md

FONT_ICON_OFFLINE_FINDINGS.md

PHASE_8_4_BUNDLING_REQUIREMENT.md

Online/offline findings aur UI impact documents create/update hue.

Yeh kyun kiya?

Milestone evidence ko reviewable form mein preserve karna tha.

Safe ya risky?

Safe. Documentation only.

Status: PASS / LOCAL EVIDENCE PRESENT

## Task 2.5.9 — Defined Phase 8.4 Bundling Requirement

docs/ui-review/milestone-2.5/PHASE_8_4_BUNDLING_REQUIREMENT.md

Bundle locally later:

Space Grotesk

Inter Tight

IBM Plex Mono

Material Symbols Outlined

Future Phase 8.4 ke liye offline font/icon bundling requirement define hui.

Yeh kyun kiya?

POS terminal ko production/offline reliable banane ke liye external Google CDN dependency remove karni hogi.

Safe ya risky?

Note: Yeh sirf requirement definition thi, implementation nahi.

Status: PASS

## Task 2.5.10 — Confirmed No Premature Link Rewrite

POS.Desktop/Assets/ui/*.html

No local .woff/.woff2/.ttf/.otf bundling yet

Google Fonts links remain characterized dependencies

Confirm hua ke font/icon links premature rewrite nahi hue.

Yeh kyun kiya?

Bundling Phase 8.4 ka kaam hai. Milestone 2.5 ka kaam sirf review/documentation tha.

Safe ya risky?

Cleanup note: generated __pycache__ commit nahi karna.

Status: PASS WITH CLEANUP REQUIREMENT

## Milestone 2.5 Final State

External font/icon dependencies identified

Online/offline behavior documented

Material Symbols offline risk documented

Local logo/assets okay

Phase 8.4 bundling requirement defined

No font bundling implemented

No UI asset rewrite performed

# Overall Completed Work — 2.1.1 to 2.5.10

Assets copied safely

↓

Build output ready

↓

Virtual host active

↓

Login route active

↓

Seven-screen routing verified

↓

Simulator dependency removed from app flow

↓

UI/UX reviewed

↓

Font/icon risks documented

## What Was Intentionally Not Done

JS bridge

WebView host object for business calls

Real provisioning

Real operator authentication

Real shift service

Real checkout/order service

Real payment service

Real cash-control service

Real Z-report service

SQLite-backed browser state replacement

Font/icon bundling

Local font vendoring

Phase 2.6 cleanup

Phase 3 bridge work

## Current Known Notes / Risks

2.2.10 ke liye earlier uploaded summary ne full login visual render ko pending mark kiya tha. Later routing evidence terminal_login.html ko boot target support karti hai, lekin full visual proof ko limited evidence ke saath mention karna honest rahega.

main_checkout.html direct launch par shift guard hit karta hai, isliye clean checkout screenshot ke liye seeded shift state ya approved visual harness later chahiye.

Material Symbols offline fallback critical usability risk hai. Phase 8.4 mein local bundling required hai, lekin abhi implement nahi hua.

Netlog files commit karne se pehle cookies, authorization headers, tokens, private URLs, aur local user paths ke liye review hone chahiye.

# Final Senior Reporting Summary

Task 2.1.1 se 2.5.10 tak POS Desktop UI basic WebView2 placeholder state se production asset hosting, stable https://pos.app routing, simulator-free screen flow, UI/UX review, aur font/icon dependency review tak move hui.

UI assets safely copied hue, build output mein emit hue, aur hash verification se confirm hua ke prototype source ke saath drift nahi hua. WebView2 ne local Assets/ui folder ko https://pos.app/ ke through serve karna start kiya aur boot route terminal_login.html par set hua.

Milestone 2.3 mein screen routing verify hui aur old simulator index.html dependency active app flow se remove/avoid confirm hui. Milestone 2.4 mein seven screens ka UI/UX review hua, blocking defects nahi mile, lekin visual evidence limitations honestly record ki gayi.

Milestone 2.5 mein Google Fonts aur Material Symbols dependencies identify hui. Text font fallback acceptable hai, lekin Material Symbols offline failure POS usability ke liye critical risk hai. Isliye Phase 8.4 bundling requirement document hui, without implementing future phase work early.

## Final Status

Milestone 2.1: COMPLETE / PASS

Milestone 2.2: PASS through 2.2.9, 2.2.10 earlier summary mein pending visual verification note ke saath

Milestone 2.3: PASS

Milestone 2.4: PASS WITH LIMITED VISUAL EVIDENCE

Milestone 2.5: PASS WITH LIMITED RUNTIME NETWORK EVIDENCE